CM 2900- Industry Based AI Software Project

Interim Report

Reva: An Agentic Real Estate Advisory System

Team Revans: AI Group 04

Name							Index

Ahamed M.F.Y.						235504U

Illankoon I.M.H.L.						235517L

Samarasinghe S.K.A.K.					235534K

Wijerathna W.D.I.S.						235545U

Supervised by:

Dr. Thilini Piyathilake

Mr. Hasarindu Perera

Client:

Vega Innovations

Trace Expert City,

Tripoli Market,

Maradana, Sri Lanka.

BSc (Hons) Artificial Intelligence

Department of Computational Mathematics

Faculty of Information Technology, University of Moratuwa 2026

Declaration

We declare that this report is our own work and has not been submitted in any form for another degree or diploma at any university or other institution of tertiary education. Information derived from the published or unpublished work of others has been acknowledged in the text, and a list of references is given.

Names of Students						Signatures of Students

Ahamed M.F.Y.

Illankoon I.M.H.L.

Samarasinghe S.K.A.K.

Wijerathna W.D.I.S.

Date: 03/05/2026

Supervised by:

Names of Supervisors	             Signatures of Supervisors                             Date:

Dr. Thilini Piyathilake 							03/05/2026

Mr. Hasarindu Perera                                                                                                       03/05/2026

# Abstract

Real estate advisory is increasingly moving beyond simple listing search and isolated price estimation toward systems that can understand client context, market conditions, and investment goals. The Reva project addresses this area by developing an intelligent real estate advisory platform for property valuation, portfolio management, forecasting, market interpretation, and personalized investment recommendation. The problem addressed in this interim report is that many real estate systems provide predictions without behaving like a situated advisory agent that can remember a user, communicate through conversation, reason over changing evidence, and recommend actions according to risk and preference.

The proposed solution is Reva, an agentic real estate advisory system in which existing prediction services, a user portfolio database, a sentiment analysis pipeline, administrative model governance, and a conversational interface are coordinated into a coherent advisory architecture. The working hypothesis is that real estate advice becomes more trustworthy and useful when property valuation, market sentiment, portfolio memory, and risk-aware decision policies are integrated rather than handled as separate services. The main inputs are user profiles, property records, investment preferences, land and house prediction features, future rental features, market sentiment, and model registry information. The outputs are current value estimates, forecast-informed insights, portfolio summaries, and buy, hold, or sell recommendations with explanations.

The project processes a user request through a conversational or dashboard interface, retrieves the user's relevant context, selects suitable valuation and sentiment tools, reasons about portfolio state, and returns an explanation that can be understood by a non-technical property investor. The implemented technologies include a React frontend, a FastAPI backend, independent valuation model services, database-backed user and property memory, administrative model management, a transformer-based sentiment subsystem, and a research-stage reinforcement learning recommendation layer. The design is organized around four agentic characteristics: situatedness, sociability, autonomy, and adaptability. Situatedness is provided by portfolio, location, prediction, and sentiment context. Sociability is provided by the Ask Reva chatbot and visual dashboards. Autonomy is supported by model routing, automated prediction workflows, scheduled sentiment updates, and the planned decision policy. Adaptability is supported by dynamic features, model registry activation, prediction history, user preferences, and the proposed feedback-aware learning loop.

The implementation currently establishes the modular platform foundation: user interaction screens, authentication, portfolio storage, dynamic prediction configuration, deployed land and house prediction services, a rental model service scaffold, sentiment analysis infrastructure, and academic design for a risk-aware offline reinforcement learning layer. Evaluation is positioned through model accuracy checks, walk-forward investment simulation, portfolio risk metrics, system usability assessment, and agentic behavior assessment. The contribution of this interim report is the transformation of Reva's current service-based architecture into a research-grounded agentic advisory blueprint suitable for completing a real-world real estate agent system.

# Table of Contents

Contents

Abstract	3

Table of Contents	4

Chapter 1: Introduction	5

1.1 Chapter Introduction	5

1.2 Objectives	5

1.3 Problem in Brief	5

1.4 Background and Motivation	6

1.5 Proposed Solution	6

1.6 Resource Requirements	6

1.7 Structure of the Report	6

1.8 Chapter Summary	7

Chapter 2: Developments and Challenges in Agentic Real Estate Advisory	8

2.1 Chapter Introduction	8

2.2 Chronological Development of the Problem Area	8

2.3 Comparison of Prior Work	8

2.4 Research Gaps and Unsolved Problems	9

2.5 Research Problem Definition	9

2.6 Chapter Summary	9

Chapter 3: Artificial Intelligence, Sentiment, and Decision Technologies Adopted for Reva	10

3.1 Chapter Introduction	10

3.2 Revisiting the Research Problem	10

3.3 Justification for Selected Technologies	10

3.4 Description and Adoption of Key Technologies	10

3.4.1 Frontend and conversational technology	10

3.4.2 Backend orchestration technology	11

3.4.3 Valuation model services	11

3.4.4 Sentiment and market perception	11

3.4.5 Reinforcement learning decision technology	11

3.5 Novelty of the Technology Adoption	11

3.6 Chapter Summary	11

Chapter 4: The Reva Agentic Advisory Approach	12

4.1 Chapter Introduction	12

4.2 Solution Hypothesis	12

4.3 Inputs, Outputs, Processes, Users, Features, and Technologies	12

4.4 Agentic Characteristics of Reva	12

4.5 Core Advisory Process	13

4.6 Chapter Summary	13

Chapter 5: Analysis and Design	14

5.1 Chapter Introduction	14

5.2 Top-Level Architecture	14

5.3 Module Breakdown	14

5.4 Module Descriptions	15

5.4.1 User interface module	15

5.4.2 Memory and portfolio module	15

5.4.3 Prediction and sentiment modules	15

5.4.4 Agent orchestrator and decision modules	15

5.4.5 Governance module	15

5.5 Interactions Between Modules	15

5.6 Chapter Summary	16

Chapter 6: Implementation	17

6.1 Chapter Introduction	17

6.2 Implementation Tools and Platforms	17

6.3 Frontend Implementation	17

6.4 Backend and Service Implementation	17

6.5 Model Service Implementation	18

6.6 Sentiment Implementation	18

6.7 Reinforcement Learning and Recommendation Implementation	18

6.8 Implementation Flowchart and Pseudocode	18

6.9 Current Implementation Status	19

6.10 Chapter Summary	19

References	20

# Chapter 1: Introduction

## 1.1 Chapter Introduction

Real estate investment decisions are difficult because property is expensive, illiquid, location-dependent, and affected by economic conditions, infrastructure development, public sentiment, regulation, and personal financial constraints. Traditional valuation studies begin from hedonic pricing theory, where property value is explained through observable characteristics such as location, size, accessibility, and amenities [3]. Modern systems extend this approach with machine learning and service-based software, but many still provide isolated predictions instead of continuous, personalized advice.

The Reva project is developed as a digital real estate agent that can assist users in managing personal properties, forecasting and predicting values, and recommending suitable investment choices. In agent terminology, an intelligent agent is expected to be situated in an environment, socially interactive, autonomous in pursuing goals, and adaptable to change [1], [2]. This framing is important because Reva is not only a price prediction application; it is intended to behave like a real-world real estate advisor.

## 1.2 Objectives

The project objectives include the four essential academic objectives required for the interim report, together with project-specific technical objectives. Table 1 summarises the objectives and their Reva-specific interpretation.

Table 1: Project objectives and Reva-specific interpretation.

| Objective | Reva-specific interpretation | Expected evidence |
| --- | --- | --- |
| Critical literature review | Review property valuation, intelligent agents, sentiment analysis, portfolio theory, and reinforcement learning for advisory systems. | Chapter 2 gap analysis and comparison table. |
| In-depth study of relevant technology | Study the selected frontend, backend, model-serving, sentiment, and decision technologies. | Chapter 3 technology justification. |
| Design and development of a solution | Design Reva as an agentic architecture that coordinates valuation, portfolio memory, sentiment, chatbot interaction, and recommendation. | Chapters 4 and 5. |
| Evaluation of the solution | Define accuracy, risk, usability, and agentic behavior evaluation aligned to the final dissertation. | Evaluation strategy referenced in the abstract and implementation readiness notes. |
| Personalized real estate advisory | Support user-specific portfolio understanding and investment preferences. | Portfolio, profile, preferences, and recommendation design. |
| Risk-aware recommendation | Move the recommendation layer from simple action prediction to risk and uncertainty aware decision support. | Reinforcement learning research direction and implementation roadmap. |

## 1.3 Problem in Brief

The central problem is that existing real estate software commonly separates valuation, market news, portfolio records, and user interaction. A user may receive a price estimate, but the system usually does not know whether the estimate is useful for that user's portfolio, budget, income goals, risk tolerance, or investment horizon. Reva therefore addresses the problem of creating a real estate advisory agent that integrates predictive intelligence, personal memory, market perception, and recommendation logic into one interaction experience.

## 1.4 Background and Motivation

Real estate valuation has traditionally used expert appraisal and statistical models [4]. More recent systems use gradient boosting, categorical boosting, and other supervised learning techniques because property prices are nonlinear and affected by interactions among location, physical features, and time [5]-[7]. However, a prediction is only one part of advisory behavior. Investment recommendations also require financial reasoning, risk awareness, and user-specific preference handling, which connects the project to portfolio theory [13] and reinforcement learning [11].

The motivation for Reva is especially strong in a market where reliable property information may be fragmented and where users need help interpreting market sentiment, forecasts, and investment trade-offs. A human real estate agent does not merely calculate a number; the agent asks questions, remembers preferences, explains options, monitors opportunities, and warns about risk. Reva aims to reproduce these advisory capabilities through an agentic software architecture.

## 1.5 Proposed Solution

The proposed solution is an agentic platform named Reva. Users can interact with Reva through a chatbot, dashboards, prediction pages, map exploration, and portfolio views. Behind these interfaces, the backend coordinates authentication, user memory, property records, prediction services, sentiment signals, administrative model governance, and a planned recommendation layer. The research emphasis is to make this coordination agentic by explicitly representing perception, memory, tool selection, decision policy, explanation, and adaptation.

Agentic positioning In this report, Reva is treated as an agentic architecture because its features can be organized around situatedness, sociability, autonomy, and adaptability. These characteristics are highlighted again in Chapter 4.

## 1.6 Resource Requirements

The project uses both software and data resources. The current implementation is suitable for student-level development but is structured so it can later support more rigorous deployment.

Software resources: React, TypeScript, FastAPI, Python model services, SQLAlchemy, database storage, Redis cache, transformer-based sentiment tooling, and model artifacts.

Data resources: property feature data, land and house model inputs, future rental model data, user property records, market sentiment text, and synthetic or historical portfolio episodes for reinforcement learning.

Hardware resources: a development workstation for frontend/backend execution and model experimentation, with optional graphics processing resources for transformer or reinforcement learning experiments.

Human resources: student developer, project supervisor, possible domain feedback from real estate users or evaluators, and administrative reviewers for model governance assumptions.

## 1.7 Structure of the Report

Chapter 2 reviews the research context and identifies gaps in real estate valuation, sentiment-aware advisory systems, intelligent agents, and reinforcement learning. Chapter 3 explains the technologies adopted by Reva. Chapter 4 presents the conceptual Reva approach. Chapter 5 translates that approach into analysis and design. Chapter 6 describes the current implementation status and the implementation logic corresponding to the design.

## 1.8 Chapter Summary

This chapter introduced the Reva project, its objectives, the problem being addressed, and the motivation for framing the system as an agentic real estate advisor. The next chapter reviews literature and prior approaches to establish the research gap.

# Chapter 2: Developments and Challenges in Agentic Real Estate Advisory

## 2.1 Chapter Introduction

This chapter reviews the academic background required to position Reva. The review is organized from earlier property valuation theory toward current machine learning, sentiment analysis, intelligent agents, and reinforcement learning for decision support. The goal is to identify why a system such as Reva needs more than prediction accuracy.

## 2.2 Chronological Development of the Problem Area

Hedonic pricing theory established the idea that property value can be explained through a bundle of attributes [3]. Appraisal research later compared conventional valuation methods, showing that expert-driven and statistical techniques are useful but can struggle with nonlinear market behavior and heterogeneous properties [4]. This creates the first opening for data-driven models.

Tree boosting methods such as XGBoost, LightGBM, and CatBoost improved predictive modelling by handling nonlinear feature interactions and tabular data effectively [5]-[7]. These methods are attractive for property valuation because property data often contains categorical location fields, mixed numeric features, and non-uniform distributions. Nevertheless, they remain predictive rather than advisory.

Market sentiment research showed that text and news can influence financial expectations [8]. Transformer language models and domain-adapted financial sentiment models made it possible to extract sentiment from large volumes of text [9], [10]. For Reva, this is relevant because property markets react not only to historical transactions, but also to policy changes, macroeconomic signals, construction trends, and investor confidence.

Intelligent agent theory adds a broader architectural view. Agents are not defined only by a model; they perceive an environment, act toward goals, communicate, and adjust to changing conditions [1], [2]. This makes agent theory suitable for Reva because the target system must interact socially with users, use tools, remember portfolios, and reason about investment actions.

Reinforcement learning introduces sequential decision making, where an agent learns actions from states and rewards [11]. Deep Q-Networks demonstrated the feasibility of value-based learning with neural networks [12], while later work on Double Q-learning, conservative offline reinforcement learning, and implicit Q-learning addressed stability and offline safety issues [14]-[16]. These developments are important because real estate recommendation cannot be trained through unsafe trial-and-error on real user assets.

## 2.3 Comparison of Prior Work

Table 2 compares major literature streams and shows how each contributes to, but does not fully solve, the Reva problem.

Table 2: Comparison of prior work relevant to Reva.

| Literature stream | Main contribution | Limitation | Implication for Reva |
| --- | --- | --- | --- |
| Hedonic valuation [3], [4] | Explains property price using location and physical attributes. | Usually static and dependent on available appraisal variables. | Useful foundation for valuation features but insufficient for advisory behavior. |
| Boosted tabular prediction [5]-[7] | Improves nonlinear price prediction on structured data. | Optimizes prediction accuracy, not personal investment utility. | Supports land and house valuation tools inside the agent. |
| Sentiment analysis [8]-[10] | Extracts market mood from news and text. | Can be noisy, generic, or weakly linked to local property outcomes. | Provides situated market perception if filtered and aggregated carefully. |
| Agent architectures [1], [2] | Defines situated, social, autonomous, and adaptive system behavior. | Often conceptual unless grounded in real tools and data. | Provides the framework for organizing Reva as a real estate agent. |
| Reinforcement learning [11], [12] | Learns sequential policies from state, action, and reward. | Standard online exploration is unsafe for expensive illiquid assets. | Useful for buy/hold/sell advisory only with offline and risk-aware design. |
| Offline reinforcement learning [14], [15] | Learns policies from logged or simulated data with reduced unsafe exploration. | Requires careful dataset design and conservative evaluation. | Promising direction for Reva's recommendation layer. |

## 2.4 Research Gaps and Unsolved Problems

The literature reveals that Reva's research contribution is not another isolated prediction model. The gap lies in coordinating multiple intelligent services into a trustworthy advisory agent. Table 3 summarises the gaps that guide the project.

Table 3: Identified literature gaps and Reva response.

| Gap | Why it matters | Reva response |
| --- | --- | --- |
| Prediction without personalization | A value estimate alone does not say whether a user should buy, hold, sell, or wait. | Use user profiles, portfolios, preferences, and recommendation state. |
| Weak integration of sentiment and valuation | Market mood can change faster than property transactions. | Use a sentiment pipeline and mixed-frequency decision features. |
| Lack of agentic coordination | Separate services do not automatically produce coherent advisory behavior. | Introduce an orchestrator with perception, memory, planning, action, explanation, and adaptation. |
| Unsafe online learning | Real estate recommendations affect high-value assets and cannot be explored experimentally on users. | Position the recommendation layer as risk-aware offline reinforcement learning. |
| Limited explainability | Users need reasons for trust, especially when advice concerns expensive assets. | Produce explanations based on forecast, sentiment, portfolio exposure, affordability, and risk. |

## 2.5 Research Problem Definition

The research problem can be stated as follows: how can a modular real estate prediction platform be transformed into an agentic advisory architecture that exhibits situatedness, sociability, autonomy, and adaptability while supporting personalized property valuation, portfolio monitoring, market sentiment analysis, and risk-aware investment recommendation?

## 2.6 Chapter Summary

This chapter reviewed the literature streams that support Reva and identified the main gap: the need for an integrated, agentic, personalized, sentiment-aware, and risk-aware real estate advisory system. The next chapter explains the technologies adopted to address this gap.

# Chapter 3: Artificial Intelligence, Sentiment, and Decision Technologies Adopted for Reva

## 3.1 Chapter Introduction

This chapter explains the technologies adopted by Reva and justifies them against the research problem. The purpose is not to describe technologies in isolation, but to show how each technology contributes to the agentic real estate advisory solution.

## 3.2 Revisiting the Research Problem

The research problem requires a system that can collect user and market context, predict property values, communicate with users, select tools, generate recommendations, and adapt as models and user needs change. Therefore, the technology stack must support user interfaces, service orchestration, machine learning, sentiment perception, model governance, and decision learning.

## 3.3 Justification for Selected Technologies

Table 4 explains the adopted technologies and how they solve parts of the Reva problem.

Table 4: Adopted technologies and their role in Reva.

| Technology area | Adopted stack | Justification | Role in Reva |
| --- | --- | --- | --- |
| Frontend interaction | React, Vite, TypeScript | Supports interactive forms, dashboards, maps, admin panels, and chatbot screens. | Provides social and visual user interaction. |
| Backend services | FastAPI, Python, SQLAlchemy | Supports modular application programming interfaces, database access, and model service calls. | Coordinates authentication, portfolio memory, predictions, and chatbot routing. |
| Valuation models | Land service, house service, future rental service | Separate model services allow property-type-specific feature pipelines. | Act as forecasting tools used by the agent. |
| Machine learning models | Joblib artifacts, CatBoost-style service, tabular feature processing | Suitable for structured real estate data and nonlinear price patterns [5]-[7]. | Predict current and future value signals. |
| Sentiment perception | Transformer-based financial sentiment analysis | Financial language models can interpret market text at scale [9], [10]. | Supplies market mood, trend, volatility, and shock signals. |
| Decision learning | Risk-aware offline reinforcement learning design | Sequential investment advice requires state, action, reward, and safety constraints [11], [14], [15]. | Produces buy, hold, and sell recommendation policy. |
| Governance | Admin feature definitions and model registry | Model deployment needs versioning, active model control, and auditability. | Supports adaptability and responsible model management. |

## 3.4 Description and Adoption of Key Technologies

### 3.4.1 Frontend and conversational technology

The frontend is the social surface of Reva. It contains the Ask Reva chatbot, property prediction forms, dashboards, map exploration, and administrative screens. The chatbot is important because users naturally ask real estate questions in language rather than through database-style commands. Visual interfaces remain necessary because price predictions, portfolio composition, and market sentiment are easier to interpret through cards, charts, and maps.

### 3.4.2 Backend orchestration technology

The FastAPI backend provides the coordination layer for authentication, profile management, property storage, prediction calls, feature validation, prediction history, and administration. This backend is the current foundation for an agent orchestrator because it can route requests to different services and combine their outputs.

### 3.4.3 Valuation model services

The project separates land, house, and rental valuation as model services. The land service uses a model artifact and feature engineering related to geography and time-adjusted valuation. The house service uses a structured model service suitable for tabular property data. The rental service is currently a scaffold and is expected to be developed following the house model pattern. This separation is technically suitable because each property category has different features and market behavior.

### 3.4.4 Sentiment and market perception

The sentiment subsystem collects market-related text, filters it, applies financial sentiment analysis, aggregates current and historical signals, and exposes cached sentiment features. This technology supports situatedness because Reva can consider market mood rather than relying only on static property attributes.

### 3.4.5 Reinforcement learning decision technology

The reinforcement learning component is positioned as the decision layer of Reva. The earlier design used a Deep Q-Network with monthly states and buy, hold, or sell actions. The critical research improvement is to make the policy offline, conservative, risk-aware, uncertainty-aware, and personalized. This is necessary because real estate decisions involve high transaction costs, slow exits, and user-specific financial constraints.

## 3.5 Novelty of the Technology Adoption

The novelty is the integration of multiple technologies into a single agentic advisory loop. Reva does not treat prediction, sentiment, portfolio memory, and recommendations as separate outputs. Instead, it uses them as tools for an agent that can observe a user's real estate situation, interpret a request, act through services, explain the recommendation, and store information for later adaptation. This adoption gives the project a stronger research identity than a standalone prediction dashboard.

## 3.6 Chapter Summary

This chapter justified the technology choices used in Reva and explained how they support the research problem. The next chapter presents the conceptual approach and explicitly maps the system to agentic characteristics.

# Chapter 4: The Reva Agentic Advisory Approach

## 4.1 Chapter Introduction

This chapter presents the conceptual blueprint of the proposed solution. The solution is named Reva: an agentic real estate advisory system for valuation, portfolio understanding, market interpretation, and investment recommendation.

## 4.2 Solution Hypothesis

The hypothesis of this project is that an integrated agentic architecture can provide more useful real estate advice than isolated prediction services by combining property valuation, user portfolio memory, market sentiment, user preferences, and risk-aware decision policies within an explainable interaction loop.

## 4.3 Inputs, Outputs, Processes, Users, Features, and Technologies

Table 5 presents the conceptual blueprint required before moving into system design.

Table 5: Conceptual blueprint of the Reva approach.

| Element | Description |
| --- | --- |
| Inputs | User profile, property type, property features, owned property records, purchase price, location, investment preferences, market sentiment, model registry, and historical prediction records. |
| Outputs | Current price prediction, portfolio summary, market insight, risk note, forecast-informed interpretation, and buy/hold/sell recommendation. |
| Processes | Observe request and context, validate inputs, select tools, call valuation and sentiment services, construct decision state, generate recommendation, explain, and store outcome. |
| Users | Property owners, buyers, real estate investors, administrators, and academic evaluators. |
| Features | Chatbot, dashboard, dynamic prediction forms, model registry, user portfolio management, sentiment analysis, future rental prediction, and reinforcement learning recommendation. |
| Technologies | React, TypeScript, FastAPI, Python model services, database storage, sentiment transformer, cache, and offline reinforcement learning design. |

## 4.4 Agentic Characteristics of Reva

A key contribution of this interim report is the explicit classification of Reva's existing and proposed features under the four agentic characteristics: situatedness, sociability, autonomy, and adaptability. Table 6 maps these characteristics to the project features.

Table 6: Mapping of Reva features to agentic characteristics.

| Agentic characteristic | Meaning in Reva | Existing or planned evidence | Maturity |
| --- | --- | --- | --- |
| Situatedness | Reva is embedded in the user's portfolio and the real estate market. | Property records, user preferences, land and house features, sentiment cache, map exploration, model outputs. | Medium |
| Sociability | Reva communicates with users and administrators through language and visual interfaces. | Ask Reva chatbot, prediction form cards, dashboards, admin panels, charts, and support pages. | Medium-high |
| Autonomy | Reva can perform goal-directed operations without every step being manually selected. | Dynamic prediction routing, active model registry, portfolio summaries, scheduled sentiment updates, planned recommendation policy. | Low-medium |
| Adaptability | Reva can adjust as user preferences, models, data, and market conditions change. | Dynamic feature definitions, model activation, prediction history, user preferences, sentiment recency, feedback-aware reinforcement learning design. | Medium |

## 4.5 Core Advisory Process

The Reva process begins when a user asks a question or enters property details. The system observes available context, interprets the user's intent, selects the necessary tools, generates evidence, makes or prepares a recommendation, explains the result, and records the interaction. This process leads directly into the system architecture described in Chapter 5.

Figure 1: Agentic advisory control flow used by the Reva approach.

## 4.6 Chapter Summary

This chapter named and described the Reva approach, its hypothesis, its conceptual inputs and outputs, its advisory process, and its agentic characteristics. The next chapter translates the approach into analysis and design.

# Chapter 5: Analysis and Design

## 5.1 Chapter Introduction

This chapter translates the conceptual Reva approach into a system design. It explains what the system does and how the main modules interact. Implementation details such as algorithms and code are reserved for Chapter 6.

## 5.2 Top-Level Architecture

Figure 2 shows the top-level design. The proposed agent orchestrator is placed at the center because it is responsible for coordinating user interaction, memory, valuation tools, sentiment perception, recommendation policy, and governance.

Figure 2: Top-level Reva agentic real estate advisory architecture.

## 5.3 Module Breakdown

Table 7 breaks the architecture into modules and shows whether each module is currently implemented, partially implemented, or research-stage.

Table 7: Module breakdown of the Reva architecture.

| Module | Design responsibility | Current status |
| --- | --- | --- |
| User interface module | Collect user requests and display predictions, dashboards, recommendations, charts, and maps. | Implemented through React pages and Ask Reva interface. |
| Authentication and profile module | Maintain persistent user identity, profile, and investment preferences. | Implemented in backend authentication/profile structure. |
| Portfolio memory module | Store owned properties and summarize exposure by property type and value. | Partially implemented; current market valuation requires stronger model linkage. |
| Prediction tool module | Provide property-type-specific valuation through land, house, and rental services. | Land and house services exist; rental service is scaffolded. |
| Sentiment perception module | Collect and aggregate market text sentiment into current, trend, volatility, and shock features. | Implemented as a sentiment subsystem with cache-oriented access. |
| Agent orchestrator module | Interpret intent, select tools, coordinate evidence, and produce coherent advice. | Conceptually designed; current backend has partial orchestration. |
| Decision policy module | Generate risk-aware buy, hold, or sell advice from state and user constraints. | Research-stage reinforcement learning layer. |
| Explanation module | Translate technical evidence into user-facing reasoning. | Partially available through chatbot responses; needs grounding in tool outputs. |
| Governance module | Manage dynamic features, active model versions, users, and auditability. | Partially implemented through admin model registry and feature management. |

## 5.4 Module Descriptions

### 5.4.1 User interface module

The user interface module allows Reva to behave socially. It accepts natural language questions, structured prediction form input, and dashboard navigation. It also communicates results through charts, cards, tables, and map views.

### 5.4.2 Memory and portfolio module

The memory module stores persistent user information, properties, preferences, and prediction history. It supports situatedness because Reva's advice can be connected to the user's actual asset position rather than to a generic property estimate.

### 5.4.3 Prediction and sentiment modules

The prediction module estimates land, house, and future rental values through separate services. The sentiment module provides market perception by converting market text into structured features. Together, these modules form Reva's evidence layer.

### 5.4.4 Agent orchestrator and decision modules

The orchestrator selects which tools are required for a user request and decides how evidence should be combined. The decision module is expected to use a risk-aware offline reinforcement learning policy or a conservative baseline when insufficient data is available.

### 5.4.5 Governance module

The governance module controls feature definitions, model versions, active endpoints, and administrative visibility. This is important for adaptability because model changes should be managed without rewriting the whole system.

## 5.5 Interactions Between Modules

Table 8 describes the major interactions between Reva modules.

Table 8: Major interactions between Reva modules.

| Source | Target | Information exchanged | Agentic value |
| --- | --- | --- | --- |
| Frontend | Backend | Chat messages, form data, authenticated requests. | Sociability |
| Backend | Memory | User profile, property records, preferences, prediction history. | Situatedness and adaptability |
| Backend | Prediction services | Validated property features and model endpoint requests. | Tool use |
| Sentiment subsystem | Backend or cache | Current sentiment, trend, volatility, shock indicators. | Situatedness |
| Agent orchestrator | Decision policy | Portfolio state, forecasts, sentiment, constraints. | Autonomy |
| Decision policy | Explanation module | Recommended action and supporting factors. | Sociability and trust |
| Admin registry | Backend | Active model endpoint, feature schema, metrics. | Adaptability and governance |

## 5.6 Chapter Summary

This chapter presented the design of Reva as a modular agentic system. It identified modules, responsibilities, and interactions without entering implementation detail. The next chapter explains how the design is currently implemented.

# Chapter 6: Implementation

## 6.1 Chapter Introduction

This chapter explains how the design has been realized in the current project. The chapter follows the modules defined in Chapter 5 and focuses on tools, platforms, algorithms, flowcharts, pseudocode, and implementation status.

## 6.2 Implementation Tools and Platforms

Table 9 lists the principal tools and implementation artifacts used in the current Reva system.

Table 9: Implementation tools, platforms, and algorithms.

| Module | Tools or platform | Algorithms or logic | Hardware or runtime |
| --- | --- | --- | --- |
| Frontend | React, Vite, TypeScript | Component-based user interface and marker-triggered chatbot rendering. | Development workstation and browser. |
| Backend | FastAPI, Python, SQLAlchemy | REST routing, authentication, validation, database persistence, model endpoint calls. | Local or server Python runtime. |
| Land valuation | Python model service, joblib artifact | Feature engineering, geocoding, distance features, valuation index adjustment. | Model service process. |
| House valuation | Python model service, CatBoost-style artifact | Structured feature validation and tabular prediction. | Model service process. |
| Rental valuation | Service scaffold | Planned to follow the house model pattern with rental-specific labels and features. | Model service process after model training. |
| Sentiment | Transformer sentiment model, cache, scheduler | Text collection, semantic filtering, sentiment scoring, aggregation. | Python runtime with optional accelerated inference. |
| Recommendation | Research-stage reinforcement learning layer | Risk-aware offline policy, action masking, reward shaping, explanation factors. | Experiment runtime for training and simulation. |
| Governance | Admin backend and frontend | Feature schema management, model registry activation, metric recording. | Backend and database. |

## 6.3 Frontend Implementation

The frontend implements Reva's main user-facing workflows. The Ask Reva page supports conversational interaction and can react to special backend markers by displaying prediction forms, results, and charts. The prediction pages support structured data entry. The dashboard and portfolio views display user-specific property and financial information. Administrative screens support feature and model management.

## 6.4 Backend and Service Implementation

The backend uses FastAPI to expose routes for authentication, users, properties, portfolio, dynamic features, prediction records, administrative operations, and chatbot interaction. The design already supports tool-style integration because the backend can validate a request, resolve the active model, call a deployed endpoint, store prediction records, and return a structured response.

## 6.5 Model Service Implementation

The land model service is implemented as an independent prediction service with model artifact loading and feature processing. The house model service similarly exposes structured prediction behavior. The rental model service is currently a scaffold and is intended to be developed with the same design pattern as the house model, but with rental-specific training data and target variables. This service separation keeps each property type independently maintainable.

## 6.6 Sentiment Implementation

The sentiment subsystem implements Reva's market perception. It collects relevant market text, filters documents, applies transformer-based sentiment scoring, stores or caches results, and aggregates current market features. These features can later become part of the reinforcement learning state and can also support direct user explanations about market mood.

## 6.7 Reinforcement Learning and Recommendation Implementation

The reinforcement learning component is currently best treated as a research-stage decision layer. The earlier design framed a monthly Markov decision process with state features for property counts, sentiment, land trend, rental yield, housing signal, and cash, and an action space of sell, hold, or buy for each property category. The critical interim finding is that this prototype must be upgraded before it can support responsible advisory claims.

The recommended implementation direction is a risk-aware offline reinforcement learning service. The state should include portfolio value, liquidity, property exposure, forecast uncertainty, sentiment trend, macro context, transaction costs, and user risk profile. The action layer should mask infeasible actions such as unaffordable purchases or over-concentrated investments. The reward should represent risk-adjusted user utility rather than only raw portfolio value growth.

## 6.8 Implementation Flowchart and Pseudocode

The implementation flow corresponds to the control flow already shown in Figure 1. The following pseudocode expresses the same implementation logic for the agent orchestrator.

function advise_user(request, user_id): user_context = load_profile_preferences_and_portfolio(user_id) intent = interpret_request(request) required_tools = plan_tools(intent, user_context) evidence = {} if "valuation" in required_tools: evidence["valuation"] = call_active_prediction_model(request.features) if "sentiment" in required_tools: evidence["sentiment"] = read_market_sentiment_cache() if "portfolio" in required_tools: evidence["portfolio"] = summarize_user_portfolio(user_context) if "recommendation" in required_tools: state = build_decision_state(user_context, evidence) evidence["action"] = risk_aware_policy_recommend(state) explanation = generate_user_explanation(intent, evidence) store_interaction(user_id, request, evidence, explanation) return explanation

The following code-style snippet shows the expected structure of a safe recommendation endpoint. It is intentionally simplified and corresponds to the design rather than to a complete production listing.

@router.post("/recommend") def recommend(payload, current_user): context = portfolio_service.load_context(current_user.id) forecasts = prediction_service.get_forecasts(payload.property_candidates) sentiment = sentiment_service.current_features() state = state_builder.build(context, forecasts, sentiment) feasible_actions = safety_layer.mask_invalid_actions(state) action, reasons = policy.select_action(state, feasible_actions) return explanation_service.format(action, reasons)

## 6.9 Current Implementation Status

Table 10 summarises the current implementation status against the design modules.

Table 10: Current implementation status and limitations.

| Component | Status | Evidence | Limitation or implementation concern |
| --- | --- | --- | --- |
| Frontend chatbot and dashboards | Implemented | Ask Reva interface, prediction pages, dashboard and admin views. | Dialogue memory and tool-grounded explanations need strengthening. |
| Backend core | Implemented | FastAPI routers for users, properties, portfolio, dynamic predictions, admin, and chatbot. | A central agent orchestrator is not yet formalized as a separate module. |
| Land and house models | Implemented | Independent model services with deployed prediction patterns. | Need consistent uncertainty output and evaluation reporting. |
| Rental model | Scaffolded | Service structure exists and can follow house model pattern. | Training data, model artifact, metrics, and active endpoint are still required. |
| Portfolio memory | Partially implemented | Users can store property records and receive summaries. | Current market price integration should use active valuation tools rather than placeholder values. |
| Sentiment subsystem | Partially implemented | Collection, filtering, scoring, aggregation, and cache-oriented design. | Domain filtering and historical time alignment need stricter validation. |
| Recommendation layer | Research-stage | Prior DQN design and proposed risk-aware offline reinforcement learning direction. | Not yet ready for production advice; reward, state, action, and evaluation need redesign. |
| Governance | Partially implemented | Feature definitions and model registry support active model control. | Needs stronger audit logs, rollback policy, and human-in-the-loop approval for recommendations. |

## 6.10 Chapter Summary

This chapter described the current implementation of Reva and related it to the design modules. The current system provides a strong foundation through its frontend, backend, prediction services, sentiment subsystem, portfolio memory, and governance tools. The main implementation challenge is to complete the agent orchestrator and develop the risk-aware offline reinforcement learning recommendation layer so that the system can responsibly behave like a real-world real estate advisory agent.

# References

[1] M. Wooldridge and N. R. Jennings, "Intelligent agents: Theory and practice," The Knowledge Engineering Review, vol. 10, no. 2, pp. 115-152, 1995.

[2] S. Franklin and A. Graesser, "Is it an agent, or just a program?: A taxonomy for autonomous agents," in Proc. ATAL, pp. 21-35, 1997.

[3] S. Rosen, "Hedonic prices and implicit markets: Product differentiation in pure competition," Journal of Political Economy, vol. 82, no. 1, pp. 34-55, 1974.

[4] E. Pagourtzi, V. Assimakopoulos, T. Hatzichristos, and N. French, "Real estate appraisal: A review of valuation methods," Journal of Property Investment and Finance, vol. 21, no. 4, pp. 383-401, 2003.

[5] T. Chen and C. Guestrin, "XGBoost: A scalable tree boosting system," in Proc. KDD, pp. 785-794, 2016.

[6] G. Ke et al., "LightGBM: A highly efficient gradient boosting decision tree," in Proc. NeurIPS, pp. 3146-3154, 2017.

[7] L. Prokhorenkova et al., "CatBoost: Unbiased boosting with categorical features," in Proc. NeurIPS, pp. 6638-6648, 2018.

[8] P. C. Tetlock, "Giving content to investor sentiment: The role of media in the stock market," Journal of Finance, vol. 62, no. 3, pp. 1139-1168, 2007.

[9] J. Devlin, M. Chang, K. Lee, and K. Toutanova, "BERT: Pre-training of deep bidirectional transformers for language understanding," in Proc. NAACL-HLT, pp. 4171-4186, 2019.

[10] D. Araci, "FinBERT: Financial sentiment analysis with pre-trained language models," arXiv:1908.10063, 2019.

[11] R. S. Sutton and A. G. Barto, Reinforcement Learning: An Introduction, 2nd ed. Cambridge, MA, USA: MIT Press, 2018.

[12] V. Mnih et al., "Human-level control through deep reinforcement learning," Nature, vol. 518, pp. 529-533, 2015.

[13] H. Markowitz, "Portfolio selection," Journal of Finance, vol. 7, no. 1, pp. 77-91, 1952.

[14] A. Kumar, A. Zhou, G. Tucker, and S. Levine, "Conservative Q-learning for offline reinforcement learning," in Proc. NeurIPS, pp. 1179-1191, 2020.

[15] I. Kostrikov, A. Nair, and S. Levine, "Offline reinforcement learning with implicit Q-learning," in Proc. ICLR, 2022.

[16] H. van Hasselt, A. Guez, and D. Silver, "Deep reinforcement learning with double Q-learning," in Proc. AAAI, pp. 2094-2100, 2016.